# Migrating Autocomplete Logic to a Dedicated Microservice (Without Breaking Onboarding or Project Publishing)

This guide provides step-by-step instructions to move all existing autocomplete logic into a dedicated microservice while preserving full functionality for the onboarding and project publishing screens.

## ✨ Objective

- Move all autocomplete logic and static JSON files from the monolith/frontend repo into a new autocomplete-service microservice.

- Ensure the onboarding and project publishing screens remain fully functional with zero downtime.

- Enable new usage across other areas like global search.

## 🐳 Docker Containerization

To match your platform's architecture, the autocomplete service should be containerized like your other microservices.

### ✅ Recommended Approach

Duplicate one of the existing microservices (from /apps/) that already includes Docker configuration. Choose the simplest and cleanest service to replicate. If unsure, use the most minimal working service as a base.

### 📦 Steps to Set Up Docker for Autocomplete

- Duplicate an Existing Service

  - Copy an existing folder from /apps/ such as /apps/simplest-service/

  - Paste and rename the folder to /apps/autocomplete-service/

- Replace Logic

  - Remove everything inside src/

  - Insert the autocomplete logic already provided in this guide into the new src/ folder

- Update Metadata

  - In package.json, rename the service:

"name": "autocomplete-service"

  - In main.ts, confirm the app listens on the appropriate port (e.g. 3000)

  - Confirm Dockerfile exposes that same port

- Test Locally

docker build -t autocomplete-service .

docker run -p 3000:3000 autocomplete-service

- Push to GitHub

  - GitHub URL: https://github.com/Marketeq/marketeq-projects-nestjs/tree/main/apps/autocomplete-service

- Deploy to Render

  - Link the container build to Render and deploy at:

https://autocomplete.api.marketeq.com

- Add Health Check Route (Optional)

@Get('/')

healthCheck() {

return { status: 'ok', service: 'autocomplete' };

}



## 🗂️ Current Structure

### Location:

/web-app/

└── data/

└── autocomplete/

├── skills.json

├── job_titles.json

└── etc...

### Current Integration:

Autocomplete fields directly import from /data/autocomplete/*.json using static imports or fetches.

## ⚙️ New Structure (Microservice)

In your GitHub repo (marketeq-projects-nestjs), place the new microservice in:

/apps/autocomplete-service/

├── src/

│   ├── main.ts

│   ├── app.module.ts

│   └── autocomplete/

│        ├── autocomplete.controller.ts

│        ├── autocomplete.service.ts

│        └── utils/

│             └── json-loader.ts

├── data/

│   └── autocomplete/

│         ├── skills.json

│         └── etc...

└── package.json

✅ GitHub URL: https://github.com/Marketeq/marketeq-projects-nestjs/tree/main/apps/autocomplete-service

## 🔄 Step-by-Step Migration Instructions

### 1. Clone and Setup the New Microservice

- Create folder: /apps/autocomplete-service

- Scaffold with Nest.js:

cd apps

docker run --rm -it -v $PWD:/app -w /app node npx -y @nestjs/cli new autocomplete-service

- Copy over the contents of /web-app/data/autocomplete/ to:

/apps/autocomplete-service/data/autocomplete/



### 2. Build JSON Serving Logic

Create a GET /autocomplete/:type?q=query endpoint in autocomplete.controller.ts:

@Get('/:type')

async getAutocomplete(@Param('type') type: string, @Query('q') query: string) {

return this.autocompleteService.query(type, query);

}

And in autocomplete.service.ts:

import Fuse from 'fuse.js';

import * as fs from 'fs';

import * as path from 'path';

@Injectable()

export class AutocompleteService {

async query(type: string, q: string) {

const filepath = path.join(__dirname, '../../data/autocomplete', `${type}.json`);

const raw = fs.readFileSync(filepath, 'utf-8');

const data = JSON.parse(raw);

const fuse = new Fuse(data, { keys: ['label'], threshold: 0.3 });

return q ? fuse.search(q).map(r => r.item) : data.slice(0, 10);

}

}



### 3. Deploy the Microservice

- Push the new service to GitHub under apps/autocomplete-service

- Deploy to Render or another microservice environment (e.g. https://autocomplete.api.marketeq.com)

### 4. Update Onboarding & Publishing Frontend to Fetch from API

#### Instead of:

import skills from '@/data/autocomplete/skills.json';

#### Use:

const res = await fetch('https://autocomplete.api.marketeq.com/autocomplete/skills?q=ux');

const skills = await res.json();

📢 Important: Do NOT delete the local imports yet.

Wrap your autocomplete fetching logic in a helper:

export const fetchAutocomplete = async (type: string, q = '') => {

try {

const res = await fetch(`https://autocomplete.api.marketeq.com/autocomplete/${type}?q=${q}`);

return await res.json();

} catch (err) {

return import(`@/data/autocomplete/${type}.json`).then(m => m.default);

}

};

This ensures a fallback to static JSON in case the microservice is unreachable.

✅ This is critical to avoid breaking the onboarding and publish project sprints.

### 5. Test and Validate

- Test autocomplete on onboarding flow

- Test autocomplete on publish project screen

- Test against slow or broken network (fallback works?)

- Test against typo/fuzzy match cases

- Confirm JSON files and endpoint logic match current onboarding field structure

- Confirm existing functionality is fully preserved with no data loss

## 🔐 Preserve Integrity

- Ensure JSON file structure, property names, and keys (label, id, etc.) are preserved 1:1

- Do not change field format or shape (will break dropdown integration)

- Expose only relevant endpoints /autocomplete/:type?q= to avoid over-exposing backend

## ✅ Once Confirmed:

- Delete unused local /data/autocomplete folder

- Keep types/*.d.ts if needed for TS definitions

- Remove temporary imports and fallback logic if microservice is stable

## 📅 Estimated Timeline

- Microservice setup: 1 hour

- API logic + Fuse.js config: 1 hour

- Frontend migration + fallback logic: 1–2 hours

- QA Testing: 1 hour

Total: ~4–5 hours for smooth, non-breaking migration.