Category Pages - Scope Overview (L1/L2/L3)

Assumptions (already exist; do not touch):

- Category service & sync, data models, and admin workflows.

- Existing content entities (Projects/Services/Teams/Talent) and rule evaluators.

- Next.js app baseline and routing.

You must build (from the designs):

- Suggestion modules on L1/L2/L3 pages

  - Related Categories (semantic; HF embeddings).

  - Trending Categories.

  - Popular Categories.

  - Related Skills.

  - Only published categories render on public pages.

- Page payloads & API (Assembler)

  - Add a suggestions object to /api/category-pages/:slugPath responses (no breaking changes).

  - Keep “All / Projects / Services / Teams / Talent” as separate routes per design.

- Hybrid SEO for L1/L2/L3

  - Default templates + overrides (use existing fields); JSON-LD breadcrumbs, canonical, OG/Twitter.

- Selective revalidation hooks for category-page changes (design modules & SEO only).

- Testing & QA (this sprint only): Postman, SQL (read-only), Cypress—focused solely on category pages.

# Deliverable A — Suggestion Modules (Build Only)

## A1. API (Assembler) – additive payload

- File: /apps/api/src/category-pages/types.ts

- Add:

export type SuggestedCategory = { uuid:string; level:1|2|3; name:string; slugPath:string[]; link:string }

export type SuggestedSkill = { name:string; slug:string; link:string }

export type CategoryPageSuggestions = {

relatedCategories: SuggestedCategory[]

trendingCategories: SuggestedCategory[]

popularCategories: SuggestedCategory[]

relatedSkills: SuggestedSkill[]

}

- File: /apps/api/src/category-pages/category-pages.service.ts

  - When building the page payload, append suggestions (described below).

  - Do not change existing fields or contracts.

## A2. Related Categories (semantic; Hugging Face)

- Install & setup: use the HF setup I provided (pgvector table + worker + NN queries).

- Files to add/change (only these):

  - /apps/api/src/db/migrations/*_pgvector_categories.sql (vector table & index)

  - /apps/workers/embed-categories/encode.py (batch embed worker)

  - /apps/api/src/categories/categories.repo.ts (read-only helpers: embeddingFor, nearestNeighbors, etc.)

  - /apps/api/src/category-pages/suggestions.service.ts (compose modules)

- Rules: published-only; prefer same-L1 neighbors; backfill globally if sparse; drop any unhealthy pages (page-health guard).

## A3. Trending / Popular / Related Skills

- Files:

  - /apps/api/src/categories/categories.repo.ts: thin, read-only queries for trending/popular/skills.

  - /apps/api/src/category-pages/suggestions.service.ts: map to SuggestedCategory / SuggestedSkill.

- Rules: published-only; diversify so Trending ≠ Popular list when possible.

## A4. Next.js renderers

- File: /apps/web/components/category/CategorySuggestions.tsx

  - Dumb UI component that renders the four modules from SSR payload.

- File: /apps/web/pages/c/[...slug].tsx

  - Import CategorySuggestions and render with payload.suggestions.

  - “All / Projects / Services / Teams / Talent” remain separate pages (routes), as per design.

# Deliverable B — Hybrid SEO (Build Only)

- File: /apps/api/src/category-pages/seo.service.ts (or existing SEO builder)

  - Inject default templates for L1/L2/L3.

  - Honor override fields (already present).

  - Emit JSON-LD breadcrumbs, canonical, OG/Twitter per design spec.

- File: /apps/web/pages/c/[...slug].tsx

  - Render the SEO tags provided by the API payload.

# Deliverable C — Selective Revalidation (Build Only)

- Files:

  - /apps/api/src/webhooks/category-pages.webhooks.ts (or existing): on category/seo/suggestion-relevant changes, call Next.js revalidation for affected slug paths.

  - Do not modify existing category service webhooks—just subscribe to the events you need to refresh page HTML and caches.

# Deliverable D — Testing & QA (Category Pages Only)

## D1. Postman (API contracts)

- Folder: QA / Category Pages

  - GET /api/category-pages/:l1 (All) → expect: hero, subgrid, blocks, suggestions.

  - GET /api/category-pages/:l1/:l2 (All) → same.

  - GET /api/category-pages/:l1/:l2/:l3 (All) → same.

  - Repeat with ?kind=projects|services|teams|talent (separate pages).

  - Assert: suggestions.relatedCategories|trending|popular|relatedSkills arrays exist; each suggested category has a valid link and resolves server-side.

## D2. SQL (read-only sanity)

- Script: qa_category_pages.sql

  - Confirm suggested UUIDs are published.

  - Confirm slug paths resolve (L1→L2→L3 chain) for each suggestion.

  - Confirm no duplicates in suggestion lists for a page render.

## D3. Cypress (page UX)

- File: /apps/web/cypress/e2e/category-pages.cy.ts

  - L1 renders hero + subgrid + suggestions; click L2 link → L2 page renders; click L3 link → L3 page renders.

  - “All / Projects / Services / Teams / Talent” are separate routes and render the correct block sets.

  - Suggestions show and link correctly; no empty/broken pages.

  - SEO tags present (default), then reflect overrides when set.

## D4. Revalidation

- Trigger a change that affects suggestions/SEO → verify the specific pages are revalidated (HTTP 200 on revalidate endpoint; page HTML updates).

# Guardrails (so we don’t repeat the mistake)

- Out of scope (do NOT build / do NOT describe):

  - Category service internals, ingestion, admin reassignment plugins, or sync pipelines.

  - Autocomplete or search UI.

  - Rewriting existing rule evaluators beyond what the designs require for the page.

- In scope: only what’s listed above, exactly as the designs show.

## Acceptance Criteria (what I’ll sign off on)

- API returns suggestions with published-only items and valid links for every L1/L2/L3 page.

- Related Categories are semantic (HF embeddings), feel genuinely related, and stay inside the same L1 when possible.

- Separate pages for All/Projects/Services/Teams/Talent; each matches the design’s modules and caps.

- SEO defaults and overrides render correctly (title/desc, JSON-LD breadcrumbs, canonical, OG/Twitter).

- Selective revalidation updates only the affected pages.

- Cypress suite passes for navigation, suggestions, SEO, and no broken links.