# 🛠️ Heroku → Render Migration Plan for Backend Microservices

## ✅ Overview

You're migrating from Heroku to Render, using a single app on Render that contains multiple Docker containers, each corresponding to a backend microservice. This avoids billing confusion and over-provisioning caused by Heroku’s “one-app-per-service” model. Your project uses a monorepo structure.

## 🧱 Assumptions

- You have a working NestJS monorepo with microservices.

- Each service has its own Dockerfile.

- You’ve already created a Render account (Free plan is sufficient for MVP).

- The frontend remains hosted on Vercel.

- You want to run all microservices in a single Render app using separate containers.

## 📦 Step 1: Prepare Each Microservice

Ensure each microservice directory contains:

- A valid Dockerfile

- .dockerignore

- .env (excluded from Git via .gitignore, but referenced for local dev)

- Unique PORT environment variable per service

Example Dockerfile (basic):

FROM node:18-alpine

WORKDIR /app

COPY . .

RUN npm install

CMD ["npm", "run", "start:prod"]



## 📁 Step 2: Update Your Monorepo Layout (if needed)

Example structure:

/marketeq-projects-nestjs

├── apps

│   ├── user-service

│   ├── auth-service

│   ├── review-service

│   └── ...

├── docker-compose.yml  <-- optional for local dev

├── .github/workflows/  <-- GitHub Actions config

└── ...



## ⚙️ Step 3: Create a New "Web Service" on Render

- Go to Render Dashboard

- Click "New +" > Web Service

- Connect to your GitHub repo (marketeq-projects-nestjs)

- Name it something like marketeq-backend

- Environment: Docker

- Region: Closest to your users or Oregon for lowest latency

- Select your branch (e.g., staging)

## 🧩 Step 4: Configure Docker Multi-Service Setup

Render doesn’t natively support docker-compose.yml for production, so instead:

- Use Render Blueprint Spec (render.yaml)

Create a file at the root of your repo:

# render.yaml

services:

- type: web

name: user-service

env: docker

repo: https://github.com/your-org/marketeq-projects-nestjs

dockerContext: ./apps/user-service

dockerfilePath: Dockerfile

branch: staging

plan: free

envVars:

- key: PORT

value: 3001

- key: DATABASE_URL

sync: false

- type: web

name: auth-service

env: docker

repo: https://github.com/your-org/marketeq-projects-nestjs

dockerContext: ./apps/auth-service

dockerfilePath: Dockerfile

branch: staging

plan: free

envVars:

- key: PORT

value: 3002

- key: DATABASE_URL

sync: false

You can repeat this for each service. This still appears as one "app" on Render, just with multiple containers.

⚠️ Render technically provisions one "service" per container even within one project dashboard — this is not the same as Heroku's separate apps per container.

## 🔑 Step 5: Set Environment Variables

For each microservice, define:

- DATABASE_URL

- JWT_SECRET

- PORT (must be unique per container)

- Any service-specific secrets (e.g., STRIPE_KEY, PLAID_CLIENT_ID, etc.)

Use .env files locally. Render provides a UI for production vars.

## 🚀 Step 6: Enable Automatic Deploys

From the Render dashboard:

- Enable "Auto-Deploy" on staging and/or live branches.

- Whenever you push to GitHub → it builds and redeploys.

## 🧪 Step 7: Test Your Containers on Render

- Use the Render logs tab to verify container health.

- Use /health or /ping routes if implemented.

- Test service-to-service communication (via REST).

## 🧹 Step 8: Decommission Heroku

Once you're confident:

- Stop your Heroku apps

- Remove old Heroku Git remotes from .git/config

- Cancel any paid Heroku dynos/add-ons

## ✅ Final Notes

- You do NOT need multiple Render projects — one is fine.

- Each microservice is still isolated by container, but billed under the same app.

- You can scale individual containers up/down as needed later.