# Release Plan: Migrations, Backfill & Rollback

Project: Complete My Profile — Edit Modals (Backend)
Service: apps/user-service (NestJS + TypeORM)
DB: PostgreSQL (DDL below).
Goal: Ship new profile-edit backend (About, Skills, Experience, Education, Rates, Portfolio) + Progress, with audit logging. Zero-downtime, additive schema, no external integrations.

## 0) TL;DR (what ships safely)

- Additive migrations only (create tables, indexes, constraints).

- Backfill/normalize any pre-existing rows (if any) before enforcing uniques/checks.

- Cutover app version (controllers/services) after schema is live.

- Validate constraints post-backfill; run smoke tests.

- Rollback is code first → DB second; DDL DOWN scripts provided.

## 1) Deployment Sequence (checklist)

T-0: Preflight

- ✅ Database credentials + migration user ready (no superuser needed).

- ✅ TypeORM migrations compiled and idempotent.

- ✅ App image built and staged (but not serving yet).

- ✅ Observability up (Doc 12): /health/*, /metrics.

Phase A — Schema (safe, additive)

- Run DDL A: create new tables, columns, and NON-blocking indexes.

- Run Backfill A: compute normalized columns (*_norm, url_normalized).

- Run Constraint A: add unique/check constraints (NOT VALID where possible).

- Run Validate A: VALIDATE CONSTRAINT after data is clean.

Phase B — App Cutover
 5. Deploy apps/user-service new version (controllers/services enabled).
 6. Run smoke tests (Doc 09 cURLs).
 7. Monitor latency/error metrics; check audit inserts.

Phase C — Post-Cutover Hygiene
 8. Enable read-only dashboards for QA (Progress endpoint).
 9. Schedule retention job (if enabled) for audit.
 10. Sign-off.

Rollback strategy at the end of this doc.

## 2) TypeORM Migrations (file names)

Create one migration per domain to keep changes small:

apps/user-service/src/database/migrations/ 1710000000001-create-about-me.ts 1710000000002-create-user-skill.ts 1710000000003-create-experience.ts 1710000000004-create-education.ts 1710000000005-create-rate-title.ts 1710000000006-create-portfolio-item.ts 1710000000007-create-audit-log.ts 1710000000008-backfill-and-constraints.ts

If your standards require pure SQL, mirror the statements below inside TypeORM queryRunner.query(<sql>).

## 3) DDL A — Create Tables (additive)

-- language: sql BEGIN; -- 3.1 About Me (1 row per user) CREATE TABLE IF NOT EXISTS about_me ( user_id UUID PRIMARY KEY, content_html VARCHAR(2600) NOT NULL, updated_at TIMESTAMPTZ NOT NULL DEFAULT now() ); -- 3.2 Skills CREATE TABLE IF NOT EXISTS user_skill ( id UUID PRIMARY KEY, user_id UUID NOT NULL, value_raw VARCHAR(100) NOT NULL, value_norm VARCHAR(100) NOT NULL, created_at TIMESTAMPTZ NOT NULL DEFAULT now(), deleted_at TIMESTAMPTZ NULL ); CREATE INDEX IF NOT EXISTS ix_user_skill_user_created ON user_skill(user_id, created_at DESC); -- Unique will be added after backfill -- 3.3 Experience CREATE TABLE IF NOT EXISTS experience ( id UUID PRIMARY KEY, user_id UUID NOT NULL, employer VARCHAR(200) NOT NULL, title VARCHAR(200) NOT NULL, start_date DATE NOT NULL, end_date DATE NULL, description_html VARCHAR(5000) NULL, created_at TIMESTAMPTZ NOT NULL DEFAULT now(), updated_at TIMESTAMPTZ NOT NULL DEFAULT now(), deleted_at TIMESTAMPTZ NULL ); CREATE INDEX IF NOT EXISTS ix_experience_user_dates ON experience(user_id, start_date DESC, created_at DESC); -- 3.4 Education CREATE TABLE IF NOT EXISTS education ( id UUID PRIMARY KEY, user_id UUID NOT NULL, institution VARCHAR(200) NOT NULL, degree VARCHAR(200) NOT NULL, start_date DATE NOT NULL, end_date DATE NULL, description_html VARCHAR(5000) NULL, created_at TIMESTAMPTZ NOT NULL DEFAULT now(), updated_at TIMESTAMPTZ NOT NULL DEFAULT now(), deleted_at TIMESTAMPTZ NULL ); CREATE INDEX IF NOT EXISTS ix_education_user_dates ON education(user_id, start_date DESC, created_at DESC); -- 3.5 Rate Title CREATE TABLE IF NOT EXISTS rate_title ( id UUID PRIMARY KEY, user_id UUID NOT NULL, title_raw VARCHAR(160) NOT NULL, title_norm VARCHAR(160) NOT NULL, currency CHAR(3) NOT NULL, amount NUMERIC(12,2) NOT NULL CHECK (amount > 0), is_primary BOOLEAN NOT NULL DEFAULT false, created_at TIMESTAMPTZ NOT NULL DEFAULT now(), updated_at TIMESTAMPTZ NOT NULL DEFAULT now(), deleted_at TIMESTAMPTZ NULL ); CREATE INDEX IF NOT EXISTS ix_rate_title_user_primary ON rate_title(user_id, is_primary DESC, created_at DESC); -- 3.6 Portfolio Item CREATE TABLE IF NOT EXISTS portfolio_item ( id UUID PRIMARY KEY, user_id UUID NOT NULL, title VARCHAR(200) NOT NULL, description VARCHAR(2000) NULL, url_raw TEXT NOT NULL, url_normalized TEXT NOT NULL, created_at TIMESTAMPTZ NOT NULL DEFAULT now(), updated_at TIMESTAMPTZ NOT NULL DEFAULT now(), deleted_at TIMESTAMPTZ NULL ); CREATE INDEX IF NOT EXISTS ix_portfolio_user_created ON portfolio_item(user_id, created_at DESC); -- 3.7 Audit Log (security events) CREATE TABLE IF NOT EXISTS audit_log ( audit_id UUID PRIMARY KEY, occurred_at TIMESTAMPTZ NOT NULL DEFAULT now(), actor_user_id UUID NOT NULL, target_user_id UUID NOT NULL, action VARCHAR(64) NOT NULL, resource_id UUID NULL, ip INET NULL, ua_hash VARCHAR(64) NULL, delta_summary VARCHAR(512) NULL ); CREATE INDEX IF NOT EXISTS ix_audit_target_time ON audit_log(target_user_id, occurred_at DESC); COMMIT;

## 4) Backfill A — Normalize & Clean (safe to re-run)

Run before enabling unique/check constraints.

-- language: sql -- Skills: derive value_norm (lower + collapse spaces) UPDATE user_skill SET value_norm = regexp_replace(lower(value_raw), '\s+', ' ', 'g') WHERE value_norm IS NULL; -- Deduplicate skills per (user_id, value_norm) keeping latest active (no hard delete here) WITH ranked AS ( SELECT id, user_id, value_norm, ROW_NUMBER() OVER (PARTITION BY user_id, value_norm ORDER BY (deleted_at IS NULL) DESC, created_at DESC) AS rn FROM user_skill ) UPDATE user_skill u SET deleted_at = COALESCE(u.deleted_at, now()) FROM ranked r WHERE u.id = r.id AND r.rn > 1 AND u.deleted_at IS NULL; -- Rates: derive title_norm UPDATE rate_title SET title_norm = regexp_replace(lower(title_raw), '\s+', ' ', 'g') WHERE title_norm IS NULL; -- Rates: enforce single primary per user (keep newest primary; unset others) WITH prim AS ( SELECT id, user_id, ROW_NUMBER() OVER (PARTITION BY user_id ORDER BY (is_primary) DESC, created_at DESC) AS rn FROM rate_title WHERE deleted_at IS NULL ) UPDATE rate_title r SET is_primary = CASE WHEN p.rn = 1 THEN true ELSE false END FROM prim p WHERE r.id = p.id; -- Portfolio: normalize URLs (host lower, drop default port, remove fragment & common tracking) -- (Assumes a DB function url_normalize(text) exists; if not, normalization happens in service layer. -- For backfill, a minimal normalization: lower host & strip fragment) -- Example minimal: UPDATE portfolio_item SET url_normalized = regexp_replace(url_raw, '#.*$', '') -- drop fragment WHERE url_normalized = url_raw OR url_normalized IS NULL;

If you don’t have a DB URL normalizer, rely on service-side normalization for all new writes; keep backfill minimal and non-destructive as above.

## 5) Constraint A — Enforce Uniques/Checks

Add constraints after backfill to avoid blocking errors. Where supported, add as NOT VALID, then validate.

-- language: sql BEGIN; -- Skills: unique active rows ALTER TABLE user_skill ADD CONSTRAINT ux_user_skill_user_norm UNIQUE (user_id, value_norm, deleted_at) NOT DEFERRABLE; -- (Optional pattern: partial unique on "active" only; Postgres can't partial + named easily inside ALTER TABLE UNIQUE. -- Alternative: unique on (user_id, value_norm) and rely on app to skip deleted; or add a partial unique index) CREATE UNIQUE INDEX IF NOT EXISTS uix_user_skill_active ON user_skill(user_id, value_norm) WHERE deleted_at IS NULL; -- Rates: unique title_norm per active row CREATE UNIQUE INDEX IF NOT EXISTS uix_rate_title_active ON rate_title(user_id, title_norm) WHERE deleted_at IS NULL; -- Rates: single primary among active rows CREATE UNIQUE INDEX IF NOT EXISTS uix_rate_primary_one ON rate_title(user_id) WHERE is_primary IS TRUE AND deleted_at IS NULL; -- Experience/Education: date order checks ALTER TABLE experience ADD CONSTRAINT chk_experience_dates CHECK (end_date IS NULL OR end_date >= start_date) NOT VALID; ALTER TABLE education ADD CONSTRAINT chk_education_dates CHECK (end_date IS NULL OR end_date >= start_date) NOT VALID; -- Portfolio: unique normalized URL per active row CREATE UNIQUE INDEX IF NOT EXISTS uix_portfolio_url_active ON portfolio_item(user_id, (url_normalized)) WHERE deleted_at IS NULL; COMMIT; -- Validate deferred checks (no table lock on creation path) ALTER TABLE experience VALIDATE CONSTRAINT chk_experience_dates; ALTER TABLE education VALIDATE CONSTRAINT chk_education_dates;

## 6) Smoke Tests (post-cutover)

Health

curl -sS http://$BASE/health/ready

Happy paths (sample)

# About upsert curl -X POST "$BASE/v1/users/$UID/profile/about" -H "Authorization: Bearer $JWT" -H "Content-Type: application/json" \ -d '{ "contentHtml":"<p>Hi!</p>"}' # Add skill curl -X POST "$BASE/v1/users/$UID/profile/skills" -H "Authorization: Bearer $JWT" -H "Content-Type: application/json" \ -d '{ "value":"React"}' # Create rate + set primary curl -X POST "$BASE/v1/users/$UID/profile/rates" -H "Authorization: Bearer $JWT" -H "Content-Type: application/json" \ -d '{ "title":"Senior Full-Stack Developer","currency":"USD","amount":"125.00","isPrimary":true }' # Progress curl -sS -H "Authorization: Bearer $JWT" "$BASE/v1/users/$UID/profile/progress"

Conflict & validation

# Duplicate skill curl -X POST "$BASE/v1/users/$UID/profile/skills" -H "Authorization: Bearer $JWT" -H "Content-Type: application/json" \ -d '{ "value":"react"}' ¦ jq '.code' # -> "CONFLICT_DUPLICATE"

## 7) Rollback Plan

Principle: Code rollback first, DB rollback only if absolutely necessary. All schema changes are additive, so old code should continue to run.

- If app misbehaves:

  - Roll back the service to the previous container image.

  - Keep the new tables/constraints — they are additive and inert for older code.

- If a migration breaks critical paths (rare, e.g., unexpected lock or constraint validation failure):

  - Stop the new app rollout (keep old version running).

  - Revert the specific DDL in reverse order (drop unique indexes/constraints first, then tables only if empty).

DDL DOWN snippets (use carefully)

-- language: sql BEGIN; -- Drop validations & uniques in reverse DROP INDEX IF EXISTS uix_portfolio_url_active; ALTER TABLE education DROP CONSTRAINT IF EXISTS chk_education_dates; ALTER TABLE experience DROP CONSTRAINT IF EXISTS chk_experience_dates; DROP INDEX IF EXISTS uix_rate_primary_one; DROP INDEX IF EXISTS uix_rate_title_active; DROP INDEX IF EXISTS uix_user_skill_active; ALTER TABLE user_skill DROP CONSTRAINT IF EXISTS ux_user_skill_user_norm; -- Tables (drop only if you must and if no data you need to preserve) -- DROP TABLE IF EXISTS audit_log; -- DROP TABLE IF EXISTS portfolio_item; -- DROP TABLE IF EXISTS rate_title; -- DROP TABLE IF EXISTS education; -- DROP TABLE IF EXISTS experience; -- DROP TABLE IF EXISTS user_skill; -- DROP TABLE IF EXISTS about_me; COMMIT;

Recommendation: Do not drop tables in production rollback; keep them and fix forward unless they cause harm.

## 8) Data Backfill & Cleanup Playbook (if legacy data exists)

Skills over cap ( >100 )

- Keep the newest 100 active; soft-delete older extras.

-- language: sql WITH ranked AS ( SELECT id, user_id, ROW_NUMBER() OVER (PARTITION BY user_id ORDER BY created_at DESC) AS rn FROM user_skill WHERE deleted_at IS NULL ) UPDATE user_skill u SET deleted_at = now() FROM ranked r WHERE u.id = r.id AND r.rn > 100 AND u.deleted_at IS NULL;

Multiple primaries

- The backfill already unsets extras; re-run if needed.

Portfolio URL normalization

- If service-side normalization is authoritative, execute a one-off script that reads url_raw, runs the normalizer, and writes url_normalized; recheck duplicates:

-- language: sql -- After normalizing, remove duplicates keeping newest WITH ranked AS ( SELECT id, user_id, url_normalized, ROW_NUMBER() OVER (PARTITION BY user_id, url_normalized ORDER BY created_at DESC) AS rn FROM portfolio_item WHERE deleted_at IS NULL ) UPDATE portfolio_item p SET deleted_at = now() FROM ranked r WHERE p.id = r.id AND r.rn > 1 AND p.deleted_at IS NULL;

## 9) Operational Guardrails

- Lock minimization:

  - Prefer CREATE INDEX CONCURRENTLY in large tables (run outside transaction).

  - Add CHECK ... NOT VALID then VALIDATE CONSTRAINT to avoid full table scan locks.

- Traffic strategy:

  - Rolling deploy with readiness gating (Doc 12).

  - Keep a small canary pod first; watch 5xx and p95.

- Observability:

  - Confirm /metrics shows request counters; alert on 5xx >1% for 10m.

  - Verify audit rows written on a few mutations.

## 10) Acceptance Criteria (Go/No-Go)

- ✅ All migrations applied without blocking sessions.

- ✅ Backfill completed; constraint validation passes.

- ✅ Smoke tests green for each module endpoint.

- ✅ Progress endpoint reflects changes immediately.

- ✅ Error envelopes match Doc 05.

- ✅ Audit rows present; no sensitive bodies stored.

- ✅ p95 < 300ms; 5xx < 1% during canary.

## 11) Notes & Non-Goals

- No destructive schema changes in this release.

- No external events/search; no file storage.

- Future toggles (e.g., adding Portfolio to progress) will be handled via a minor schema-less change.