## ✅ Developer Task List: Strapi ↔ NestJS Project Sync

### 1. Strapi Setup

- Confirm all editable fields and components from the project schema are implemented in Strapi.

- Ensure the force_review_on_edit flag is correctly triggered on all relevant updates.

- Install and configure strapi-plugin-versioning (or custom versioning if needed).

- Add logic to generate and attach the preview_token on project creation.

### 2. Webhook & Job Queue

- Create a webhook in Strapi to trigger on project update or publish events.

- Ensure webhook calls a NestJS endpoint or pushes a job to a Redis queue (recommended).

- Implement rate-limiting and retries for the webhook to handle delivery failures.

### 3. NestJS – Project Update API

- Create a new route in NestJS: PATCH /api/internal/projects/strapi-sync

- Secure the route (IP allowlist, internal API key, or JWT auth).

- Parse the incoming project update payload and validate schema compatibility.

- Map strapi_id to internal project ID for lookup.

### 4. Database Sync Logic

- Build service to apply the Strapi payload to the corresponding Postgres record.

- Ensure content moderation status is respected:

  - Only approved changes are written to DB.

- Preserve auto-calculated fields (duration, hours) unless explicitly updated.

### 5. Audit Logs & Change Tracking

- Extend the Listings service audit log to support:

  - source: "strapi"

  - modified_by: full name, email, user ID of Strapi admin

- Include all field-level changes and timestamps.

### 6. Front-End Consistency

- Confirm project updates from Strapi reflect in frontend UI via the existing API.

- Invalidate relevant frontend cache (if using any).

- Confirm marketplace reflects updated data within seconds of Strapi update.

### 7. Backfill & Resync (One-Time)

- Write a CLI script to backfill existing projects from Strapi to NestJS for initial sync.

- Allow forced resync per project ID (via internal admin endpoint or CLI param).

### 8. Testing & QA

- Write unit tests for NestJS sync endpoint.

- Perform end-to-end test for full cycle:

  - Admin edits project in Strapi

  - Project passes moderation

  - Changes appear live in frontend